AI-POWERED QUALITY ENGINEERING

# AI-Powered Test Automation Platform

Comprehensive End-to-End Implementation Guide

DESIGN PRINCIPLE AI decides and proposes. Deterministic tools execute and verify. Governed workflows authorize consequential actions.

| Document attribute | Value |
| --- | --- |
| Purpose | Production implementation blueprint for a multi-agent software testing platform |
| Primary channels | Custom React UI, Microsoft Copilot Studio, Teams and API consumers |
| AI technologies | Microsoft Agent Framework, GitHub Copilot SDK, Microsoft Foundry/Azure model providers |
| Automation technologies | Playwright, Selenium, REST Assured, Cypress, GitHub Actions or Azure DevOps |
| Audience | Engineering leadership, solution architects, QA leads, platform engineers, security and operations |
| Status | Reference architecture and phased delivery plan |
| Version | 1.0 ¦ 4 September 2026 |

Prepared for enterprise implementation and architecture review

# 1. Executive Summary

This document defines the target architecture, responsibilities, interfaces, security controls, delivery plan and operational model for an AI-powered test automation platform. The platform accepts application context, requirements and test objectives, then coordinates specialized AI agents to discover the application, generate and review test cases, create repository-compliant automation scripts, execute tests, analyze failures and propose safe repairs.

The recommended design is hybrid. Microsoft Copilot Studio provides the conversational entry point, Microsoft 365 integration and business-level orchestration. A custom backend provides durable technical workflow orchestration. GitHub Copilot SDK powers repository-aware coding agents. Deterministic services such as Playwright, test runners, CI/CD systems and GitHub APIs perform real actions and return factual evidence.

RECOMMENDATION Use Copilot Studio as the user-facing assistant, backend agents for engineering-intensive workflows, GitHub Copilot SDK for code generation and repair, and CI/CD workers for deterministic execution.

## 1.1 Business outcomes

Reduce effort from test design to executable automation.

Generate repeatable automation assets aligned with enterprise framework standards.

Increase test coverage through positive, negative, boundary and risk-based design.

Accelerate failure triage using evidence-based AI classification.

Introduce governed self-healing without weakening assertions or business validation.

Create reusable capabilities across UI, API and protocol-based integration projects.

## 1.2 Scope

| In scope | Out of scope for initial release |
| --- | --- |
| Web UI and REST API testing | Native mobile device automation |
| Requirements and test-case ingestion | Unrestricted production testing |
| Playwright-first code generation | Autonomous merging to protected branches |
| GitHub repository and PR integration | AI-based pass/fail determination without runner evidence |
| CI/CD execution and Allure/JUnit reporting | Uncontrolled access to credentials or production data |
| Human approvals, audit and policy controls | Replacement of existing ALM or CI/CD platforms |

# 2. Goals, Principles and Success Measures

## 2.1 Architecture principles

| Principle | Implementation meaning |
| --- | --- |
| Separation of reasoning and execution | LLMs plan, classify and generate. Tools and runners execute reproducibly. |
| Least privilege | Each agent receives only the tools, repositories and environments necessary for its role. |
| Structured contracts | Every agent consumes and produces validated JSON or artifact contracts. |
| Provider abstraction | Agents depend on a model gateway, not directly on a single model vendor. |
| Human accountability | Repository writes, defect creation and high-impact actions require policy-based approval. |
| Evidence over assertion | Execution outcomes must come from test engines and stored evidence. |
| Durable workflows | Long-running jobs survive restarts, retries and asynchronous callbacks. |
| Observability by design | Prompts, context, model calls, tools, approvals and artifacts are traceable. |

## 2.2 Initial success measures

| Metric | Pilot target | Measurement |
| --- | --- | --- |
| Automation generation success | >= 80% | Generated tests compile, lint and run without manual code rewrite |
| Requirement coverage | >= 90% | Approved requirements mapped to at least one test |
| Review defect escape | <= 5% | Material test-design issues found after approval |
| Execution reliability | >= 95% | Platform-triggered executions complete without infrastructure error |
| Triage accuracy | >= 85% | Human agreement with failure classification |
| Cycle-time reduction | >= 50% | Elapsed time from approved test to runnable PR |
| Audit completeness | 100% | Every consequential action linked to identity, workflow and evidence |

# 3. Target Architecture

## 3.1 Logical architecture

USER CHANNELS React Automation Studio ¦ Copilot Studio ¦ Teams ¦ REST API ¦ v EXPERIENCE & BUSINESS ORCHESTRATION Authentication ¦ Intake ¦ Conversation ¦ Approvals ¦ Status ¦ v DURABLE WORKFLOW & AI CONTROL PLANE Workflow Engine ¦ Agent Registry ¦ Model Gateway ¦ Prompt Registry Context/RAG ¦ Policy Engine ¦ Tool Registry ¦ Evaluation ¦ Audit ¦ +--------------+---------------+ ¦ ¦ ¦ v v v Discovery/Test GitHub Copilot Execution & Design Agents Coding Agents Analysis Agents ¦ ¦ ¦ +--------------+---------------+ v ENGINEERING SERVICES GitHub ¦ Playwright ¦ Selenium ¦ REST Assured ¦ CI/CD ¦ Jira Test Data ¦ Browser Grid ¦ Allure ¦ Object Storage ¦ Secrets

## 3.2 Component responsibilities

| Layer | Primary responsibilities | Suggested technology |
| --- | --- | --- |
| Experience | Project intake, workflow visualization, approvals, artifact access | React/Next.js and Copilot Studio |
| API gateway | Authentication, throttling, routing, request validation | Azure API Management or equivalent |
| Workflow orchestrator | Durable state, sequencing, retries, callbacks, compensation | Temporal, Durable Functions, Step Functions or custom state machine |
| Agent runtime | Specialized prompts, tools, structured output, sessions | Microsoft Agent Framework |
| Coding runtime | Repository-aware planning, file edits and repair | GitHub Copilot SDK |
| Model gateway | Provider selection, credentials, quotas, logging and fallback | Backend provider abstraction |
| Knowledge layer | Hybrid retrieval of standards, code and project knowledge | Vector index plus repository/code search |
| Execution plane | Isolated test runs, browser grid, reports and evidence | Containers, GitHub Actions or Azure DevOps |
| Data plane | Workflow metadata, events, artifacts and audit records | PostgreSQL, object storage and telemetry platform |

## 3.3 Deployment topology

Frontend hosted separately from agent workers and execution workers.

API gateway terminates user traffic and validates enterprise identity.

Orchestrator and agent services run in private network segments.

Code-generation workers use ephemeral containers with temporary repository clones.

Execution workers run in isolated pools by environment and project sensitivity.

Secrets are retrieved just-in-time from a centralized vault and never placed in prompts.

Artifacts are stored with retention, encryption and project-level access policies.

# 4. Agent Catalogue and Ownership

## 4.1 Recommended ownership model

| Capability | Implementation owner | LLM usage | Primary tools |
| --- | --- | --- | --- |
| User-facing Test Automation Assistant | Copilot Studio | Managed Copilot Studio model | Connectors, agent flows, knowledge and backend APIs |
| Application Discovery Agent | Backend | Reasoning model for interpretation | Playwright, DOM/accessibility tree, network capture |
| Test Case Generation Agent | Backend | Reasoning model | Requirements parser, retrieval, test-case repository |
| Quality Review Agent | Backend, separate session | Independent reasoning model/session | Schema validator, coverage and duplicate analysis |
| Automation Script Agent | Backend via GitHub Copilot SDK | Copilot coding model | Repository files, shell, compiler, linter and test runner |
| Execution Coordinator | Backend | Optional model for planning only | CI/CD, container worker, browser grid |
| Failure Analysis Agent | Backend | Reasoning/coding model | Logs, traces, screenshots, history |
| Self-Healing Agent | Backend via GitHub Copilot SDK | Copilot coding model | Temporary branch, code tools, validation pipeline |

## 4.2 Agent definition standard

Every agent must be registered with the following metadata:

Unique name and version

Business objective and non-goals

Input and output JSON schemas

System and project instructions

Model/provider profile

Allowed and denied tools

Context retrieval policy

Timeout, retry and token limits

Human approval requirements

Quality gates and evaluation suite

Telemetry and audit classification

## 4.3 Agent interaction rule

NO DUPLICATION Do not build two independent agents that own the same decision. A Copilot Studio agent may invoke a backend agent, but only one component should own test generation, code generation, execution classification or repair.

# 5. End-to-End Workflow

## 5.1 Happy path

User signs in, creates a project and supplies URL, scope, framework and requirement/test-case file.

Platform validates input, scans uploads and creates a durable workflow record.

Discovery Agent inspects the approved environment and produces a structured application model.

Test Case Agent combines requirements, application model and project standards to generate traceable cases.

Quality Review Agent scores coverage, duplication, clarity and automation feasibility.

User reviews and approves test cases through the UI or Copilot Studio.

Script Agent clones the repository into an ephemeral workspace and creates an implementation plan.

GitHub Copilot SDK generates or updates automation files using existing framework assets.

Validation pipeline compiles, lints, scans and runs a smoke subset.

Repository service creates a branch and pull request after approval.

Execution Coordinator triggers the approved CI/CD pipeline.

Execution workers return JUnit/Allure results, logs, traces, screenshots and videos.

Failure Analysis Agent classifies failures and recommends rerun, defect, script repair or environment action.

Self-Healing Agent may propose a bounded code repair, validate it and create a separate change for approval.

Platform publishes the final report, artifacts, audit trail and workflow summary.

## 5.2 Workflow states

DRAFT -> VALIDATING -> DISCOVERING -> GENERATING_CASES -> REVIEWING -> AWAITING_TEST_APPROVAL -> GENERATING_CODE -> VALIDATING_CODE -> AWAITING_COMMIT_APPROVAL -> CREATING_PR -> EXECUTING -> ANALYZING -> AWAITING_REPAIR_APPROVAL -> COMPLETED Terminal states: COMPLETED ¦ CANCELLED ¦ FAILED ¦ EXPIRED

## 5.3 Failure and retry policy

| Failure type | Automated response | Escalation |
| --- | --- | --- |
| Transient model/provider error | Exponential retry with idempotency key | Switch provider only when policy permits |
| Invalid structured output | One repair prompt, then fail quality gate | Human review or agent prompt correction |
| Repository conflict | Refresh base branch and regenerate patch | Developer resolves conflict |
| Compile/lint failure | Bounded repair loop, maximum configured attempts | Send evidence to reviewer |
| Execution infrastructure failure | Retry on clean worker | Platform operations |
| Product test failure | Do not auto-repair test expectation | Failure analysis and defect workflow |
| Approval timeout | Pause workflow and notify owner | Expire after configured SLA |

# 6. AI and LLM Integration Layer

## 6.1 Model gateway

Agents call a centralized model gateway rather than embedding credentials in each agent. The gateway creates provider-specific sessions, injects approved instructions and context, enforces quotas, validates responses and emits audit events.

Agent.run(task) -> ModelGateway.invoke(agentProfile, task, context) -> select provider and model -> resolve user or service authentication -> create isolated session -> attach approved tools -> stream model events -> validate structured output -> record usage, latency and policy decisions

## 6.2 Authentication choices

| Mode | Recommended use | Credential model | Commercial implication |
| --- | --- | --- | --- |
| Signed-in GitHub user | Local development and individual prototype | Copilot CLI/runtime user authentication | Uses authenticated user entitlement |
| GitHub OAuth/user delegation | Multi-user internal application | Per-user OAuth or GitHub App user token | Usage tied to user and organization policy |
| Server-to-server Copilot | Unattended enterprise automation | Short-lived organization-attributed token | Organization policy and billing apply |
| BYOK | Private/provider-controlled deployment | Microsoft Foundry/OpenAI/other provider credential | Direct provider consumption and billing |
| Copilot Studio managed runtime | Conversational/business agent | Copilot Studio environment identity | Copilot Studio licensing and capacity |

Important: an API key is not always required, but authentication is always required. Do not share one developer account across a production platform.

## 6.3 Provider routing

| Task | Preferred model profile | Reason |
| --- | --- | --- |
| Metadata extraction and classification | Small/fast model | Low cost and constrained output |
| Test strategy and case generation | Reasoning model | Complex coverage and business-rule analysis |
| Independent quality review | Separate model or session | Reduces self-approval bias |
| Automation code generation | GitHub Copilot SDK coding agent | Repository awareness, file operations and coding tools |
| Test execution | No LLM for factual execution | Deterministic runner is authoritative |
| Failure analysis | Reasoning or coding model | Evidence synthesis and actionable diagnosis |

## 6.4 Prompt architecture

System instructions: Permanent role, safety boundaries, output format and prohibited actions.

Project instructions: Framework design, locator policy, naming standards, reporting and data rules.

Task prompt: Specific test cases, branch, environment, target browser and expected deliverable.

Retrieved context: Only relevant requirements, code files, standards and historical evidence.

Tool instructions: Purpose, parameters, constraints and approval requirements for each tool.

## 6.5 Example script agent instruction

ROLE: Repository-aware automation script generation agent. OBJECTIVE: Generate Playwright TypeScript tests for approved test cases. MUST: Reuse existing fixtures, page objects and utilities; compile and lint changes. MUST NOT: Remove assertions, skip failing tests, expose credentials, merge branches. TOOLS: repository.read, workspace.write, shell.approved, test.run_subset. OUTPUT: JSON manifest of files, validation results, risks and proposed branch. APPROVAL: Required before repository write or pull-request creation.

# 7. Copilot Studio Integration

## 7.1 Role of Copilot Studio

Provide conversational intake and guided interaction.

Use enterprise knowledge sources for business context.

Invoke backend APIs through custom connectors, agent flows or MCP tools.

Present workflow status and artifacts.

Collect human approvals and route notifications.

Publish to Teams or other supported channels.

## 7.2 Copilot Studio tools

| Tool | Backend endpoint | Purpose |
| --- | --- | --- |
| Create project | POST /api/v1/projects | Creates governed project context |
| Start workflow | POST /api/v1/workflows | Starts durable automation workflow |
| Get workflow | GET /api/v1/workflows/{id} | Returns state, progress and current approval |
| Approve stage | POST /api/v1/approvals/{id} | Records user decision and resumes workflow |
| List artifacts | GET /api/v1/workflows/{id}/artifacts | Returns authorized download metadata |
| Cancel workflow | POST /api/v1/workflows/{id}/cancel | Stops pending stages safely |

## 7.3 Copilot Studio instruction pattern

You are the Test Automation Assistant. Collect project name, approved application URL, scope, framework and repository. Use backend tools for all engineering actions. Never claim tests have executed unless get_workflow reports runner evidence. Request explicit approval when the backend returns approval_required. Do not display secrets, raw access tokens or restricted execution logs.

## 7.4 When not to use Copilot Studio

Large repository cloning and file manipulation

Long-running browser sessions

Compilation, package installation and parallel test execution

Storage and processing of large trace/video artifacts

Fine-grained container lifecycle management

Low-level retry, compensation or distributed locking

# 8. GitHub and GitHub Copilot SDK Integration

## 8.1 GitHub App permissions

| Permission | Recommended level | Purpose |
| --- | --- | --- |
| Metadata | Read | Repository discovery |
| Contents | Read; write only through approved service | Read framework and commit approved changes |
| Pull requests | Read and write | Create and update generated PRs |
| Actions | Read and optional workflow dispatch | Trigger and monitor approved pipelines |
| Checks | Read | Collect validation results |
| Issues | Optional write | Create approved defect/work items where GitHub Issues is used |

## 8.2 Secure coding workspace

Create an ephemeral container for every coding job.

Clone only the selected repository and branch.

Mount no host credentials into the container.

Inject short-lived repository credentials through the runtime.

Allowlist shell commands and network destinations.

Scan generated files for secrets, vulnerable dependencies and prohibited patterns.

Destroy workspace after artifacts and audit data are persisted.

## 8.3 Repository instructions

Store repository-specific instructions under version control. Include the automation architecture, directory conventions, coding style, supported dependencies, locator strategy, test-data strategy, reporting requirements and examples of good tests. The coding agent should retrieve these instructions before planning any edit.

## 8.4 Pull-request policy

One workflow produces one traceable branch and PR.

PR description includes source test cases, generated files, validation results and model disclosure.

Required checks must pass before review.

AI cannot approve or merge its own PR.

Self-healing changes use a separate PR from original generation when possible.

# 9. Tool and MCP Design

## 9.1 Tool contract standard

{ "name": "execute_test_suite", "description": "Executes an approved suite in an isolated worker", "inputSchema": {"workflowId":"string","suiteId":"string","environment":"enum"}, "risk": "high", "approvalRequired": true, "timeoutSeconds": 3600, "idempotencyRequired": true }

## 9.2 Recommended tools

| Domain | Tools |
| --- | --- |
| Application | inspect_application, capture_accessibility_tree, collect_network_metadata |
| Requirements | parse_requirement_file, retrieve_business_rules, save_test_cases |
| Repository | read_tree, read_file, create_workspace, propose_patch, create_branch, create_pull_request |
| Validation | compile_project, run_linter, scan_secrets, run_smoke_subset |
| Execution | dispatch_pipeline, get_execution_status, retrieve_test_evidence |
| ALM | create_defect_draft, link_requirement, publish_report |
| Governance | request_approval, check_policy, record_audit_event |

## 9.3 MCP security

Expose narrowly scoped tools, not general administrative APIs.

Separate read tools from write tools.

Require backend policy checks even if the calling agent is authenticated.

Validate every parameter and apply project-level authorization.

Use explicit allowlists for repository, environment and workflow.

Treat page content, documents and repository text as untrusted input that may contain prompt injection.

# 10. Backend APIs and Event Contracts

## 10.1 Core REST APIs

| Method and path | Purpose | Response |
| --- | --- | --- |
| POST /api/v1/projects | Create project and policy context | projectId |
| POST /api/v1/workflows | Submit a workflow | workflowId and initial state |
| GET /api/v1/workflows/{id} | Retrieve state and progress | workflow summary |
| GET /api/v1/workflows/{id}/events | Stream or page workflow events | event collection |
| POST /api/v1/approvals/{id} | Approve or reject a gated action | approval result |
| POST /api/v1/workflows/{id}/cancel | Cancel safely | terminal or cancelling state |
| GET /api/v1/workflows/{id}/artifacts | List authorized artifacts | signed metadata, not permanent URL |
| POST /api/v1/webhooks/github | Receive PR/check/action events | accepted status |

## 10.2 Workflow submission example

{ "projectId": "retail-portal", "application": {"url":"https://qa.example.com","environment":"qa"}, "testObjective": "Validate login, catalog, cart and checkout", "framework": "playwright-typescript", "repository": {"owner":"quality","name":"retail-automation","baseBranch":"main"}, "browsers": ["chromium","firefox"], "humanGates": ["test-case-approval","repository-write","self-healing"] }

## 10.3 Event model

{ "eventId": "evt_01", "workflowId": "wf_1048", "type": "agent.stage.completed", "stage": "test-case-review", "timestamp": "2026-09-04T10:15:00Z", "actor": {"type":"agent","id":"quality-review:v1.3"}, "payload": {"coverage":0.94,"duplicates":0.03,"decision":"pass"} }

# 11. Data Model and Storage

## 11.1 Core entities

| Entity | Key fields | Retention guidance |
| --- | --- | --- |
| Project | identity, repositories, policies, standards | Life of project plus configured archive |
| Workflow | inputs, state, owner, timestamps, current stage | Audit retention period |
| AgentRun | agent/version, model, prompt hash, context references, result | Audit retention period |
| ToolInvocation | tool, parameters hash, result, approval, latency | Audit retention period |
| Approval | actor, action, decision, reason, timestamp | Immutable audit record |
| Artifact | type, URI, checksum, classification, expiry | By artifact class |
| Execution | runner ID, suite, environment, result summary | Quality reporting period |
| DefectRecommendation | classification, confidence, evidence, action | Linked to workflow and ALM item |

## 11.2 Storage strategy

PostgreSQL for transactional workflow metadata and approvals.

Object storage for requirement files, generated suites, screenshots, videos, traces and reports.

Search/vector index for project knowledge and retrieval metadata.

Central telemetry store for traces, metrics and logs.

Secret vault for GitHub, CI/CD, application and model credentials.

## 11.3 Data classification

Classify prompts, code, logs, screenshots, requirements and test data before storage. Enforce retention, masking and access at the artifact level. Never place credentials, production secrets or unrestricted personal data in model context.

# 12. Knowledge and Retrieval Architecture

## 12.1 Knowledge sources

Requirements, acceptance criteria and business rules

Approved test cases and test-design standards

Repository structure, page objects, fixtures and utilities

API contracts and event schemas

Historical defects and failure classifications

Known flaky tests and environment incidents

Framework coding standards and secure coding policies

## 12.2 Retrieval pipeline

Task -> authorization filter -> hybrid query -> source ranking -> chunk and metadata selection -> policy filtering -> context budget assembly -> model invocation -> cited output

## 12.3 Retrieval controls

Authorize before retrieval, not after generation.

Apply repository and project filters to every query.

Prefer source-faithful code retrieval over embedding-only results.

Record the exact document/file versions used.

Limit context to task-relevant content.

Do not persist model-generated summaries as authoritative knowledge without approval.

# 13. Security, Risk and Governance

## 13.1 Threats and controls

| Threat | Control |
| --- | --- |
| Prompt injection from web page or source file | Treat retrieved text as data; isolate instructions; tool allowlists and policy validation |
| Secret leakage | Vault retrieval, redaction, output scanning and no secrets in prompts |
| Over-privileged agent | Role-specific tools, short-lived credentials and project scopes |
| Malicious generated code | Static analysis, dependency policy, isolated execution and human review |
| Assertion weakening | Policy checks reject removed assertions, skipped tests and changed expected outcomes |
| Unauthorized environment action | Environment allowlist and explicit approval token |
| Data exfiltration | Network egress controls, tenant boundaries and artifact classification |
| Untraceable decisions | Immutable events linking prompt, context, model, tools, approvals and outputs |

## 13.2 Approval matrix

| Action | Default policy | Approver |
| --- | --- | --- |
| Read authorized repository | Allowed | Project policy |
| Run discovery against QA | Allowed after project authorization | Project owner |
| Generate test cases | Allowed | Workflow owner |
| Approve test cases | Human required | QA lead/product owner |
| Write repository branch | Human required for pilot | Code owner |
| Create pull request | Human or policy-gated | Code owner |
| Execute in UAT | Human required | Environment owner |
| Create defect | Confidence and approval policy | QA lead |
| Merge or production execution | Never autonomous | Existing enterprise governance |

## 13.3 Audit requirements

Identity and tenant

Agent and prompt version

Model/provider and configuration

Retrieved sources and versions

Tool calls and sanitized parameters

Approvals and policy decisions

Changed files and checksums

Runner evidence and final disposition

# 14. Observability and Evaluation

## 14.1 Telemetry

| Signal | Examples |
| --- | --- |
| Workflow metrics | duration, stage latency, retries, failure rate, queue depth |
| Model metrics | latency, tokens, structured-output validity, provider errors |
| Agent quality | coverage, duplicate rate, compile success, triage agreement |
| Tool metrics | success rate, timeout, approval wait time, denied calls |
| Execution metrics | pass rate, infrastructure errors, flakiness, rerun rate |
| Business metrics | automation yield, cycle-time reduction, manual effort saved |

## 14.2 Evaluation strategy

Create a golden dataset of requirements, test cases, repositories and known failures.

Evaluate each agent independently before end-to-end evaluation.

Run regression evaluations for every prompt, tool or model change.

Use deterministic validators where possible: schema, coverage mapping, compile, lint and execution.

Use human scoring for clarity, maintainability and root-cause usefulness.

Track model/provider changes as controlled releases.

## 14.3 Quality gates

| Stage | Gate |
| --- | --- |
| Test generation | Schema valid, coverage threshold met, no critical omissions |
| Quality review | Independent review passes and user approval recorded |
| Code generation | Compile, lint, secret scan and smoke subset pass |
| PR creation | Policy authorization and complete traceability |
| Execution | Runner evidence available and artifacts checksummed |
| Self-healing | Failure classified as automation defect, repair bounded, before/after evidence available |

# 15. Test Execution and Reporting

## 15.1 Execution contract

The execution service receives an immutable suite revision, environment, browser matrix and test-data reference. It returns a runner-generated result with exit code, case-level status and evidence URIs. The LLM may interpret this output but cannot override it.

## 15.2 Evidence package

JUnit XML or equivalent machine-readable result

Allure result bundle and published report

Console and framework logs

Screenshots for failed UI steps

Playwright trace and optional video

Network or API evidence subject to masking

Environment and dependency metadata

Source commit and suite checksum

## 15.3 Failure classification

| Class | Required evidence | Default action |
| --- | --- | --- |
| Product defect | Reproducible failure and expected-vs-actual evidence | Draft defect |
| Automation defect | Code/selector/timing evidence | Propose bounded repair |
| Environment issue | Service, network or dependency evidence | Route to operations |
| Test-data issue | Missing/invalid/consumed data evidence | Regenerate or notify data owner |
| Intermittent/flaky | Historical instability or inconsistent reruns | Quarantine recommendation, not silent skip |
| Requirement ambiguity | Conflicting requirement and implementation evidence | Human clarification |

# 16. UI Implementation Requirements

## 16.1 Existing Automation Studio enhancements

GitHub/Copilot connection status and authentication mode

Organization, repository, base branch and automation folder selectors

Agent configuration and model/provider status

Generated test-case review with inline approve/reject comments

Generated file tree, code preview and validation results

Workflow timeline with retry and approval history

PR status, CI/CD checks and execution links

Artifact download with classification and retention information

Cost/usage, audit and policy activity for authorized roles

## 16.2 Required user roles

| Role | Capabilities |
| --- | --- |
| Project User | Create workflows, view own results and artifacts |
| QA Lead | Approve test cases, execution and defect recommendations |
| Code Owner | Approve repository writes and PR creation |
| Environment Owner | Authorize protected environment execution |
| Platform Administrator | Configure providers, tools, quotas and policies |
| Auditor | Read immutable workflow and decision history |

## 16.3 UX rules

Display actual backend state, not optimistic simulated completion.

Make approval scope and consequence explicit.

Show evidence links beside AI recommendations.

Clearly distinguish generated, validated, executed and approved states.

Provide cancellation and safe retry controls.

Never expose raw tokens, secrets or unrestricted logs.

# 17. CI/CD and Deployment

## 17.1 Delivery pipelines

| Pipeline | Key stages |
| --- | --- |
| Frontend | build, unit test, accessibility test, security scan, deploy |
| Backend services | build, unit/integration test, contract test, container scan, deploy |
| Agent configuration | schema validation, prompt evaluation, policy review, version publish |
| MCP/tool services | contract test, authorization test, negative security test, deploy |
| Execution image | dependency lock, framework tests, browser image scan, publish |
| Infrastructure | plan, policy check, approval, apply, drift monitoring |

## 17.2 Environment model

Development: synthetic/non-sensitive data, developer authentication, sandbox repository.

Integration: shared services, mocked external systems and automated contract tests.

UAT: enterprise identity, representative repositories and controlled environments.

Production: organization authentication, private networking, full audit and restricted actions.

## 17.3 Configuration management

Configuration must be externalized by environment. Version agent definitions, prompt templates, output schemas, tool policies, model routing profiles and evaluation thresholds independently from application code, but release them through the same change-governance process.

# 18. Implementation Roadmap

## 18.1 Phase plan

| Phase | Duration | Deliverables | Exit criteria |
| --- | --- | --- | --- |
| 0. Foundation | 2 weeks | Architecture, security model, repository standards, golden datasets | Design approval and sandbox access |
| 1. MVP | 4-6 weeks | React intake, durable workflow, test-case agent, Copilot coding agent, Playwright execution | One application produces validated PR and report |
| 2. Governed pilot | 4 weeks | Copilot Studio entry point, OAuth, approvals, audit, GitHub App, CI/CD integration | Multiple users and projects operate with traceability |
| 3. Intelligence expansion | 4-6 weeks | Discovery, independent review, failure analysis, bounded self-healing | Quality targets met on pilot dataset |
| 4. Enterprise hardening | 4-6 weeks | HA, quotas, DR, S2S auth/BYOK, policy automation, operations dashboards | Production readiness review passed |
| 5. Scale-out | Ongoing | Additional frameworks, APIs, protocols, ALM integrations | Measured adoption and benefits |

## 18.2 MVP backlog

Project and workflow APIs

Upload parsing and schema normalization

Agent registry and model gateway

Test Case Generation Agent

Quality Review Agent

GitHub Copilot SDK adapter

Ephemeral coding worker

Playwright TypeScript generation profile

Compile/lint/smoke validation pipeline

GitHub branch and PR service

Execution worker and artifact ingestion

Human approval service

Workflow timeline and artifact UI

Audit events and operational telemetry

## 18.3 Team model

| Role | Indicative responsibility |
| --- | --- |
| Product/QA Lead | Priorities, acceptance criteria, framework standards and adoption |
| Solution Architect | Architecture, integration, nonfunctional requirements and governance |
| AI Engineer | Agent design, prompts, model gateway, retrieval and evaluations |
| Backend Engineer | Workflow, APIs, tools, GitHub and execution integrations |
| Frontend Engineer | Automation Studio UX and approval flows |
| Automation Engineer | Playwright framework, validators, test data and execution images |
| DevSecOps Engineer | CI/CD, containers, secrets, policy and observability |
| Security/Compliance | Threat model, data handling, identity and audit review |

# 19. Acceptance Criteria

## 19.1 Functional

User can create a project and submit requirements, application URL and automation preferences.

Workflow persists state and resumes after service restart.

Generated cases are structured, traceable and independently reviewed.

Human approval is enforced before configured consequential actions.

Coding agent uses repository context and produces a validated change manifest.

Approved changes create a traceable branch and pull request.

Test execution produces runner-generated case results and evidence.

Failures are classified with confidence, evidence and recommended action.

Artifacts and audit events are accessible only to authorized users.

## 19.2 Nonfunctional

All external and internal traffic encrypted in transit.

No long-lived user token stored in the browser.

Agent and execution services support horizontal scaling.

Idempotent workflow and tool invocation for retry-safe operations.

Complete distributed trace across UI, workflow, agent, tool and runner.

Defined RPO/RTO, backup and disaster recovery for metadata and artifacts.

Accessibility and responsive behavior for the primary UI.

Documented service limits, quotas and degradation behavior.

# 20. Operational Runbook

## 20.1 Common incidents

| Incident | First response | Recovery |
| --- | --- | --- |
| Model provider unavailable | Pause new agent stages and preserve workflow state | Retry or switch approved provider profile |
| Copilot authentication failure | Mark provider unhealthy and notify owner | Refresh delegated/server token; never fall back to personal credentials |
| GitHub rate limit | Throttle repository operations | Resume from durable state after reset |
| Execution worker saturation | Queue with visible SLA | Scale worker pool or reschedule |
| Repeated invalid generation | Stop repair loop | Escalate with prompt, context and validation evidence |
| Suspected secret exposure | Revoke token and isolate artifacts | Security incident process and re-scan |
| Incorrect autonomous action | Disable tool/provider policy | Audit, remediate and add negative evaluation |

## 20.2 Production readiness checklist

Architecture and threat model approved

Provider authentication and billing model approved

GitHub App permissions reviewed

Secrets and token rotation tested

Approval policies configured

Prompt and tool evaluations passing

Load and resilience tests completed

Audit export and retention validated

Operational dashboards and alerts live

Support ownership and escalation documented

Disaster recovery exercise completed

Pilot benefits and risks accepted

# 21. Key Decisions and Recommended Defaults

| Decision area | Recommended default |
| --- | --- |
| Primary interaction | React UI plus Copilot Studio assistant |
| Durable orchestration | Backend workflow engine |
| Agent framework | Microsoft Agent Framework for backend multi-agent patterns |
| Coding intelligence | GitHub Copilot SDK |
| Prototype authentication | Signed-in developer in sandbox only |
| Pilot authentication | Delegated GitHub OAuth |
| Enterprise authentication | Organization server-to-server or approved BYOK |
| Execution | GitHub Actions/Azure DevOps plus isolated containers |
| Initial automation framework | Playwright TypeScript |
| Repository writes | Human-approved branch and PR only |
| Self-healing | Bounded proposal with before/after validation |
| Knowledge | Hybrid retrieval with source/version logging |

IMPLEMENTATION NORTH STAR Build one coherent platform in which Copilot Studio is the conversational gateway, the backend is the system of record and workflow authority, GitHub Copilot SDK is the repository-aware coding engine, and deterministic test infrastructure is the source of truth for execution.

# 22. Reference Sources

The following official documentation informed the platform integration model. Product capabilities, licensing and authentication should be revalidated during implementation because cloud services evolve.

GitHub Copilot SDK authentication: https://docs.github.com/en/copilot/how-tos/copilot-sdk/auth/authenticate

GitHub Copilot SDK and Microsoft Agent Framework integration: https://docs.github.com/en/copilot/how-tos/copilot-sdk/integrations/microsoft-agent-framework

GitHub Copilot SDK MCP integration: https://docs.github.com/en/copilot/how-tos/copilot-sdk/features/mcp

Microsoft Agent Framework - GitHub Copilot integration: https://learn.microsoft.com/en-us/agent-framework/integrations/by-component/agent-services/github-copilot

Copilot Studio generative orchestration: https://learn.microsoft.com/en-us/microsoft-copilot-studio/guidance/generative-orchestration

Copilot Studio connectors as tools: https://learn.microsoft.com/en-us/microsoft-copilot-studio/advanced-connectors

GitHub repository MCP configuration: https://docs.github.com/copilot/using-github-copilot/coding-agent/extending-copilot-coding-agent-with-mcp

GitHub Copilot SDK repository: https://github.com/github/copilot-sdk

Microsoft Agent Framework repository: https://github.com/microsoft/agent-framework

# Appendix A. Sample Agent Output Schemas

## A.1 Test case

{ "testCaseId": "TC-CHECKOUT-014", "requirementIds": ["REQ-224"], "title": "Reject checkout with expired payment card", "priority": "high", "type": "negative", "preconditions": ["Authenticated customer", "Product in cart"], "testData": {"cardProfile": "expired"}, "steps": [{"action":"submit payment","expected":"validation displayed"}], "automationCandidate": true }

## A.2 Failure analysis

{ "testCaseId": "TC-CHECKOUT-014", "classification": "application-defect", "confidence": 0.91, "summary": "Expired card validation was not triggered", "evidence": ["Payment API returned 200", "Expected validation absent"], "recommendedAction": "create-defect-draft", "safeToAutoRepair": false }

## A.3 Generated change manifest

{ "baseCommit": "abc123", "files": [ {"path":"pages/CheckoutPage.ts","operation":"modify"}, {"path":"tests/checkout/expired-card.spec.ts","operation":"create"} ], "validation": {"compile":"passed","lint":"passed","smoke":"passed"}, "risks": [], "approvalRequired": "repository-write" }

# Appendix B. Detailed Implementation Checklist

## Identity and access

☐ Register enterprise application

☐ Define user roles and claims

☐ Create GitHub App/OAuth application

☐ Configure short-lived token handling

☐ Implement project authorization

## AI platform

☐ Implement provider adapters

☐ Create agent registry

☐ Version prompts and schemas

☐ Implement structured output validation

☐ Create evaluation pipeline

☐ Configure quotas and fallback

## Workflow

☐ Define state machine

☐ Implement idempotency

☐ Add approval suspension/resumption

☐ Add callback/webhook handling

☐ Implement cancellation and compensation

## Engineering tools

☐ Build Playwright discovery service

☐ Build repository workspace service

☐ Build compile/lint/scan service

☐ Build execution dispatcher

☐ Build evidence ingestion

## Governance

☐ Implement audit event store

☐ Configure artifact classification

☐ Add prompt injection defenses

☐ Run threat modeling

☐ Set retention and deletion policies

## Operations

☐ Add OpenTelemetry

☐ Create dashboards and alerts

☐ Define SLOs

☐ Create incident runbooks

☐ Perform load and recovery tests